CITY OF CREEDE

MICRO-HYDRO ELECTRIC GENERATION SYSTEM IMPLEMENTATION

BID PACKET

TABLE OF CONTENTS

Invitation for Bids		(2 pages)

Instruction to Bidders		(4 pages)

Bid Form			(1 page)

Notice of Award		(1 page)

.	Notice to Proceed		(1 page)

Contract			(Separate Document, Attached)

Process schedule (tentative)

February 25th, 2021:		Bid Packet Posting.

March 12th, 2021:		Bid Proposal Deadline.

March 15th, 2021 @ 2 PM:	Bid Proposals Opened and Read Aloud.

March 16th, 2021:	Board of Trustees Acceptance and Announcement of Winning Bidder (if any).

By March 19th, 2021:		City Sends Notice of Award to Successful Bidder.

(The successful bidder, if any, has ten (10) days to execute and deliver the professional services agreement).

April 6th, 2021:	Board of Trustees Approval of Professional Services Agreement;

By April 9th, 2021:	Professional Services Agreement Executed and Notice to Proceed Issued;

June 1st, 2021, 9:00 AM:	Pre-Construction Meeting at Town Hall.

CITY OF CREEDE

INVITATION FOR BIDS

FOR THE IMPLEMENTATION OF A MICRO-HYDRO ELECTRIC GENERATION SYSTEM ALONG WILLOW CREEK

# THE CITY OF CREEDE will be accepting sealed proposals for the scope defined below through March 12th, 2021. All proposals will be publicly opened and read on March 15th, 2021 @ 2:00 PM.  Any proposal received after the above specified time will be immediately returned to the bidder unopened.

# Bid Packets can be obtained at the City of Creede Town Hall, located at 2223 North Main Street, on the Town’s website @ https://cityofcreede.colorado.gov/taxonomy/term/100014, or by contacting Louis Fineberg, Town Manager by phone at 719-658-2276 x 1#, or by email at manager@creedetownhall.com.

# PROJECT SCOPE:

The scope of project will include:

- Bids shall include furnishing all materials, labor and tools necessary to manufacture, deliver and install a micro-hydro electric generation system consisting of one 23 KWH generator and one 5KWH generator, along with all appurtenant infrastructure,  as specified in the attached “Micro-Hydro Feasibility Study” document dated September 14, 2020.

- Bids must be accompanied by equipment documentation with enough detail to verify compliance with the project requirements. Documents shall include but not be limited to specification sheets and shop drawings.

- Any substitute generator system must meet all performance requirements reflected in the attached feasibility study.

- The proposed system shall include all accessories necessary for the manufacturer to warrant their performance at -25 degrees Fahrenheit.

- Bids shall include startup service by a factory certified representative.

- Bids shall include a manufacturer warranty against defects of material or factory workmanship  at least 2 years.

- Bids shall include coordination with the electrician providing installation services, and with the City’s Public Works Director. Delivery is to be arranged with both parties at least 7 calendar days in advance.

# PROJECT LOCATION: The two generators along with all ancillary infrastructure will be located along Willow Creek between the confluence of East and West Willow Creeks and the terminus of the Willow Creek Flume.

BID AWARDING:  The successful bidder for this project will be awarded at the Regular Board of Trustees meeting on April 6th, 2021 at 5:30 PM.  Once awarded, a Notice of Award and Notice to Proceed will be given to the successful bidder per the schedule outlined above.

The City of Creede assumes no obligation of any kind for expenses incurred by any respondent to this solicitation.  The right is also reserved by the City of Creede to reject any and all submittals, and to waive any irregularities and informalities in any submittal.

INSTRUCTIONS TO BIDDERS

- DEFINED TERMS

The term "Bidder" is defined as one who submits a Bid directly to Owner, as distinct from a sub-Bidder, who submits a Bid to a Bidder.  The term "Successful Bidder" is defined as the best, qualified, responsible, and responsive Bidder to whom the Owner, on the basis of Owner's evaluation as hereinafter provided, makes an award.  "Bidding Documents" include the Invitation to Bid, Instructions to Bidders, the Bid Form, and the proposed Contract Documents. The “Owner” is the City of Creede, Colorado.

- COPIES OF BIDDING DOCUMENTS

- Complete sets of Bidding Documents must be used in preparing Bids; Owner assumes no responsibility for errors or misinterpretations resulting from the use of incomplete sets of Bidding Documents.

- Owner, in making copies of the Bidding Documents available on the above terms, do so only for the purpose of obtaining Bids on the Work and do not confer a license or grant for any other use.

- QUALIFICATIONS OF BidderS

- Qualifications of Bidders will be confirmed by Owner prior to award.  The Owner can require information to confirm the qualifications of a Bidder to conduct the work.

- pre-CONSTRUCTION meeting

A pre-construction meeting will be held for this project on:

Date:		June 1st, 2021

Time:		9:00 A.M.

Location:	Town Hall

- EXAMINATION OF CONTRACT DOCUMENTS AND SITE(s)

- Before submitting a Bid, it is the responsibility of each Bidder to:

- Examine thoroughly the Contract Documents and other related data identified in the Bidding Documents.

- Consider federal, state and local laws and regulations that may affect cost, progress, performance, and furnishing of the Work.

- Study and carefully correlate Bidder's observations with the Contract Documents.

- Notify Owner of all conflicts, errors, or discrepancies in the Contract Documents.

- Information and data reflected in Contract Documents with respect to subsurface conditions at or contiguous to the site is based upon information and data furnished to Owner by others, and Owner assumes no responsibility for the accuracy or completeness thereof unless expressly provided otherwise.

- Before submitting a Bid, each Bidder will, at Bidder's own expense, make or obtain any additional examinations, investigations, tests, or studies which pertain to the physical conditions at or contiguous to the site or otherwise which may affect cost, progress, performance or furnishing of the Work and which Bidder deems necessary to determine its Bid for performing and furnishing the work in accordance with the time, price and other terms and conditions of the Contract Documents.

- Owner will provide each Bidder access to the site to conduct such explorations and tests as each Bidder deems necessary for submission of a Bid.  It is the responsibility of the Bidder to contact the Owner to arrange such access or meeting.  Bidder shall fill all holes, clean up, and restore the site to its former condition upon completion of such explorations.

- The lands upon which the Work is to be performed, rights-of-way and easements for access thereto and other lands designed for use by Contractor in performing the Work are identified in the Contract Documents.  All additional lands and access thereto required for temporary construction facilities or storage of materials and equipment are to be provided by Contractor.

- The submission of a Bid will constitute an incontrovertible representation by Bidder that Bidder has complied with every requirement of this Article 5, that without exception the Bid is premised upon performing and furnishing the Work required by the Contract Documents and such means, methods, techniques, sequences or procedures of construction as may be indicated in or required by the Contract Documents, and that the Contract Documents are sufficient in scope and detail to indicate and convey understanding of all terms and conditions for performance and furnishing of the Work.

- Contract Time

The contract time is established as 60 working days from the date of issuance of the Notice to Proceed.

- Bid Form

- The Bid Form is included with the Bidding Documents; additional copies may be obtained from Owner.

- Bids by corporations must be executed in the corporate name by the president, vice-president, or other corporate officer accompanied by evidence of authority to sign and the corporate seal must be affixed and attested by the secretary or an assistant secretary.  The corporate address and state of incorporation must be shown below the signature.

- Bids by partnerships must be executed in the partnership name and signed by a partner, whose title must appear under signature.  The official address of the partnership must be shown below the signature.

- All names must be typed or printed below the signature.

- The Bid shall contain an acknowledgment of receipt of all Addenda, the number of which must be filled in on the Bid Form.

- The address and telephone number of Bidder must be shown for communications regarding the Bid.

- Submission of Bids

Bids shall be submitted at the time and place indicated in the Invitation for Bids and shall be enclosed in a, sealed envelope, marked with the project title and the name and address of the Bidder.  The Bid shall be accompanied by the other required documents.   If the Bid is sent through the mail or other delivery system, the sealed envelope shall be enclosed in a separate envelope with the notation “BID ENCLOSED” on the face.

- MODIFICATION AND WITHDRAWAL OF BIDS

- Bids may be modified or withdrawn at any time prior to the opening of Bids.

- If, within twenty-four hours after Bids are opened, any Bidder files a duly signed, written notice with the Owner and promptly thereafter demonstrates to the reasonable satisfaction of the Owner that there was a material and substantial mistake in the preparation of the Bid, that Bidder may withdraw its Bid.  Thereafter, that Bidder will be disqualified from further Bidding on the Work to be provided under the Contract Documents.

- Opening of Bids

Bids will be opened and (unless obviously non-responsive) read aloud publicly at the place where Bids are to be submitted.  An abstract of the amounts of the base Bids and major alternatives (if any) will be made available to Bidders after the opening of Bids.

- Award of Contract

- Owner reserves the right to reject any and all Bids, to waive any and all informalities not involving price, time or change in the Work and to negotiate contract terms with the Successful Bidder, and the right to disregard all nonconforming, nonresponsive, unbalanced or conditional Bids.  Also, Owner reserves the right to reject the Bid of any Bidder if Owner believes that it would not be in the best interest of the Project to make an award to that Bidder.

- In evaluating Bids, Owner will consider the qualifications of the Bidders; whether or not the Bids comply with the prescribed requirements and such alternates; unit prices; and other data as may be requested in the Bid Form or prior to the Notice of Award.

- If the contract is to be awarded, it will be awarded to the Bidder whose evaluation by the Owner indicates to the Owner that the award will be in the best interests of the Project.

- If the contract is to be awarded, the Owner will give the Successful Bidder a Notice of Award within 10 days after the day of the Bid opening.

- execution of contract

Within ten (10) calendar days after receipt of a Notice of Award, the Bidder receiving the same shall deliver to the Owner, two (2) copies of the fully executed Formal Contract, including

- Certificates of insurance naming the City of Creede as additional insured, conforming in form and content to the requirements of the Contract, duly executed by an authorized agent for the issuing insurance companies.

- SALES AND USE TAXES

The Owner is exempt from the City of Creede and Colorado State Sales and Use Taxes on materials and equipment to be incorporated in the Project (exemption No. 98-06344).  Said taxes shall not be included in the Contract Price.

Bid Form

PROJECT IDENTIFICATION:  Manufacture, delivery and installation of a micro-hydro electric generation system as described in the document and per the specifications in the attached feasibility study.

THIS BID IS SUBMITTED TO:	City of Creede

Attn:  Louis Fineberg

PO Box 457

2223 North Main St.

Creede, CO 81130

- The undersigned Bidder proposes and agrees, if this Bid is accepted, to enter into an agreement with the City to perform and furnish all materials, equipment and labor as specified for in the Bid Price and within the Bid times indicated in this Bid and in accordance with the other terms and conditions of the Contract Documents.

- Bidder accepts all of the terms and conditions of the Invitation for Bids.  This Bid will remain subject to acceptance for thirty (30) days after the day of Bid opening.

- In submitting this Bid, Bidder represents that:

- Bidder has examined and understands the Bidding Documents, the Bid Forms, General Provisions, and Project Specifications for this project.

- Bidder has visited the site if necessary and become familiar with and is satisfied as to the general, local and site conditions that may affect cost, progress, performance and furnishing of the Work.

- Bidder acknowledges that Owner does not assume responsibility for the accuracy or completeness of information and data shown or indicated in the Bidding Documents with respect to underground facilities at or contiguous to the site.

- Bidder will complete the project in accordance with the Contract Documents for the following price:

LUMP SUM BID PRICE __________________________________ ($ ____________)

- The undersigned hereby proposes to furnish all material, equipment, and labor to complete the project.

CONTRACTOR: _____________________________________________

By: ________________________________________	Date: ____________

# NOTICE OF AWARD

Date: October ___, 2020

TO:  _____________________________________

Successful Bidder

ADDRESS: _______________________________	Phone Number:_____________________

_______________________________   Email:	____________________________

_______________________________

You are notified that your Bid dated _______________, 2020 for the above Contract has been considered.  You are the Successful Bidder and have been awarded a contract for:

CONTRACT FOR:  Manufacture, delivery and installation of a micro-hydro electric generation system as described in the document and per the specifications in the attached feasibility study.

______________________________________________________________________________

(Indicate total Work, alternates, or sections of Work awarded.)

The Total Price of your Contract is: __________________________________ Dollars ($ ___________________)

You must comply with the following conditions within ten (10) days of the date of this Notice of Award. That is by October ____, 2020.

- You must deliver to the Owner two (2) fully executed copies of the Formal Contract.

- You must deliver with the executed Formal Contracts, the Certificates of Insurance naming the City of Creede as additional insured, as specified in Instructions to Bidders.

- (List other conditions).

Failure to comply with these conditions within the time specified will entitle Owner to consider your Bid in default, to annul this Notice of Award and to declare your Bid forfeited.

Within ten days after you comply with the above conditions, Owner will return to you one fully signed counterpart of the Formal Contract with the Contract Documents attached.

NOTICE TO PROCEED

Dated:  October ___, 2020

TO: _________________________________________

(Contractor)

ADDRESS: _________________________________________________________________

___________________________________________________________________________

CONTRACT FOR:  Manufacture, delivery and installation of a micro-hydro electric generation system as described in the document and per the specifications in the attached feasibility study.

You are notified that the Contract Times under the above contract will commence to run on ____________, 2020.  By that date you are to start performing your obligations under the Contract Documents.  In accordance with paragraph 8 of the Instructions to Bidders you are to attain substantial completion within 60 working days of the above date.

City of Creede

By:_________________________________

(Authorized Signature)

____________________________________

(Title)